|  | Semester wise SDP Meeting Report |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project Title: VIRTUOMATE |  |  |  | Semester : |  |  |  |  | _F25__________ |  |
|  | Group ID | Student Roll Number |  |  |  |  |  | Student Name and Signatures | Advisor |  |
|  | F25CS198 | L1F22BSCS0436 |  |  |  |  |  | Mian Shahab Ahmad | Dr. Sadia Aslam |  |
|  |  | L1F22BSCS0613 |  |  |  |  |  | Muhammad Kamran |  |  |
|  |  | L1F22BSCS0617 |  |  |  |  |  | Omer Imran |  |  |
| Sr. | Date | Status (P/A/L) |  |  |  |  |  | Agenda Items | Notes |  |
|  |  | Student 1 | Student 2 |  |  | Student 3 |  |  |  |  |
| 1 | Nov 6, 2025 | P | P |  |  | P |  | 1. Initial project discussion, requirement gathering, and team role assignment | Finalized project title, selected MERN stack, assigned roles |  |
| 2 | Dec 15, 2025 | P | P |  |  | P |  | 2. SRS review, system design presentation, database schema approval | Completed: Approved SRS, finalized database, decided on JWT authentication, AWS deployment |  |
| 3 | Dec 23, 2025 | P | P |  |  | P |  | 3. Sprint 1 review, authentication module demo, integration testing | Completed: Authentication approved, Redux for state management, CI/CD pipeline setup |  |
| 4 | Dec 30, 2025 | P | P |  |  | P |  | 4. Nonfunctional Requirements & Data Modeling Review | Completed: Finalized NFRs (e.g., 99.9% uptime, 90% STT accuracy ) and approved ERD. |  |
| 5 | Nov 11, 2025 | P | P |  |  | P |  | 5. System Modeling & Next Steps (Accelerated) | Decisions Made (Accelerated Tasks):* Shahab Ahmad: Prioritize the creation of the Data Flow Diagram (DFD) to model the interaction between the Avatar creation and APIS.* Omer Imran: Prioritize the creation of the Sequence Diagram to model the flow of Avatar voice talking. |  |
|  | Date: |  | Advisor's Signatures: |  |  |  |  | ________________________________ |  |  |